### Final Project Proposal – Swag Labs Website

#### 1. Project Description

The project focuses on testing the Swag Labs e-commerce website (https://www.saucedemo.com/). The platform allows users to log in, browse products, add them to the cart, and complete purchases. The project aims to ensure all core functionalities such as login, product browsing, shopping cart, and checkout operate smoothly, securely, and efficiently through manual and automated testing.

#### 2. Group Members & Roles

| No. | Name | Role |
| --- | --- | --- |
| 1 | Esraa Mohammed Elghorab | Team Leader |
| 2 | Mohamed Yousry Said | Team Member |
| 3 | Mahmoud Ahmed ElSayed Mohamed Mousa | Team Member |
| 4 | Mohamed Lotfy Abdel Hakeem Elzogbhy | Team Member |
| 5 | Bassem Kamal Mostafa AboSeeda | Team Member |

#### 3. Team Leader

Esraa Mohammed Elghorab

#### 4. Objectives

- Verify Swag Labs core features: login, product browsing, cart management, and checkout flow.

- Identify and document functional and non-functional defects.

- Improve website quality and user experience through systematic testing.

- Apply testing principles learned in the course, including manual, automation, and API testing.

- Deliver complete testing documentation (test cases, bug reports, and summary reports).

#### 5. Tools & Technologies

- Test Management: Jira, Excel

- Browsers: Chrome, Brave

- Operating Systems: Windows 10 / 11

- Automation Tools: Selenium WebDriver, Java

- API Testing: Postman

- Test Environment: https://www.saucedemo.com/

#### 6. Milestones & Deadlines

| Milestone | Description | Deadline |
| --- | --- | --- |
| Project Planning | Define scope, objectives, and risks | Week 1 |
| Test Case Design | Write manual test cases for all user stories | Week 2 |
| Test Environment Setup | Configure browsers, data, and tools | Week 3 |
| Test Execution | Run manual and automation tests | Week 4–5 |
| Defect Reporting | Log and track all identified bugs | Week 5 |
| Test Summary Report | Document test results and conclusions | Week 6 |

#### 7. Key Performance Indicators (KPIs)

| KPI | Definition | Target |
| --- | --- | --- |
| Test Coverage | % of core features (login, browse, cart, checkout) covered by automated tests | ≥ 90% |
| Automation Success Rate | % of automated test cases that pass across all runs | ≥ 95% |
| Script Reliability (Flaky Test Ratio) | % of intermittently failing tests due to timing/environment issues | ≤ 5% |
| Maintainability Score | Evaluation of code structure, POM use, and best practices | ≥ 85% |
| Execution Efficiency (Suite Runtime) | Total time for full automated suite execution | ≤ 10 minutes |
| Defect Detection Effectiveness | % of total defects identified before release | ≥ 90% |