Test Plan Document

Project name:  Swag Labs Website

Project overview

The project involves testing an e-commerce platform. The website allows users to log in, browse products, add items to the cart, and complete purchases. The purpose of this test plan is to ensure the quality and functionality of Swag Labs through systematic testing.

Team:

| No | Name |  |
| --- | --- | --- |
| 1 | Esraa Mohammed Elghorab | Team Leader |
| 2 | Mohamed yousry said | Team Member |
| 3 | Mahmoud Ahmed ElSayed Mohamed Mousa | Team Member |
| 4 | Mohamed Lotfy Abdel Hakeem Elzogbhy | Team Member |
| 5 | Bassem Kamal Mostafa AboSeeda | Team Member |

Scope:

- User login: Verify that users can log in and manage their accounts securely.

- Product browsing: Ensure that users can browse products and use filters.

- Shopping Cart Management: Test adding, updating, and removing items from the shopping cart.

- Payment Processing: Validate buyer information entry and order confirmation flow (without payment methods).

| Name | User story |
| --- | --- |
| Esraa Mohammed Elghorab | Login page |
| Mahmoud Ahmed ElSayed Mohamed Mousa | products main page |
| Bassem Kamal Mostafa AboSeeda | Shopping cart |
| Mohamed yousry said | Checkout + Confirmation page |
| Mohamed Lotfy Abdel Hakeem Elzogbhy |  |

User stories:

Testing types and levels:

- Levels

- Component testing

- Integration testing

- System testing

- Types

- Static

- Manual

- API testing

- Automation

User stories timeline

| User story |  | Time (hr) |
| --- | --- | --- |
| Login page | Static | 20 |
|  | Creation | 40 |
|  | Execution | 80 |
|  | Summary | 40 |
| Checkout + Confirmation page | Static | 20 |
|  | Creation | 40 |
|  | Execution | 80 |
|  | Summary | 40 |
| products main page | Static | 20 |
|  | Creation | 40 |
|  | Execution | 80 |
|  | Summary | 40 |
| Shopping cart | Static | 20 |
|  | Creation | 40 |
|  | Execution | 80 |
|  | Summary | 40 |
| Total |  | 720 |

Project timeline

| Testing phases | Time (hr) |
| --- | --- |
| Test planning | 80 |
| Test case Design | 160 |
| Test Environment setup and execution | 320 |
| Test Closure | 80 |
| Total hours | 720 |

Risks:

- Human Risk: Skill Gaps

Some team members may lack strong knowledge in advanced testing techniques such as automation, API testing, or security testing. This may result in slower execution and limited test coverage.

- Personal Risk: Team Availability

Absences due to illness, work deadlines, or personal commitments can reduce team productivity and delay deliverables.

- Project Risk: Test Environment Downtime

Server crashes, unstable test environments, or loss of access to the staging site can cause interruptions in execution and rework delays.

- Quality Risk: Incomplete Test Coverage

Due to time limits or oversight, critical Due to time limits or oversight, critical scenarios (edge cases in checkout flow, browser) might be missed, leading to undiscovered defects

- Tool & Technology Risk
Testing tools (Jira, browsers, automation frameworks) may face compatibility issues, license problems, or version mismatches, impacting execution.

What will we test?

- Verify that login functionality works correctly with valid and invalid users.

- Ensure products are displayed correctly with accurate details (name, description, price, and image).

- Validate cart and checkout flow.

- Validate compatibility of website that can open on various browsers.

- Ensure security of website that hide password in login page

Entry & Exit Criteria

- Entry Criteria

- All functional and non-functional requirements are documented.

- Test environment “https://www.saucedemo.com/”is stable and accessible.

- Test data is prepared (valid and invalid users).

- Test cases are designed.

- Required browsers (Chrome, Brave) and OS (Windows 10/11) are available.

- Tools for defect tracking and reporting are ready (Jira and Excel).

- Exit Criteria

- All planned test cases for login, product browsing, cart, and checkout are executed.

- Test coverage goals are achieved

- Test summary report is prepared

- All defects are documented and raised.

Test Data

- Username

- standard_user

- locked_out_user  “Locked user”

- problem_user  “UI issue”

- performance_glitch_user  “performance issue”

- Password

- Secert_sauce

Test Deliverables

- Test plan document

- Test cases

- Test scripts

- Test data

- Bug reports

- Test execution results

- Test summary report

Environment

- URL: https://www.saucedemo.com/

- Browsers: Chrome (latest version), Brave (latest version)

- OS: Windows 10/11